## Meeting synopsis: Flasher Fleet Solutions website build (deadline: Friday)

### Who was on the call

- Josh Meunier (web/AI vendor)

- Mike Medellin (operations/SME on upfitting + sales motion)

- Chris Soule (project lead / requirements)

- Brandy (brand/access, legal/admin items)

### 1) The core objective

Build a modern, tactical, high-quality website for Flasher Fleet Solutions that:

- Looks legit instantly (“we know what we’re doing”)

- Showcases premium workmanship as the differentiator (not tied to a single vendor)

- Enables visitors to request a quote / transact, so leads aren’t lost while the full site is being built

- Can be launched fast: something live by Friday, then expanded

### 2) Positioning decisions

Primary differentiator = quality of the upfit + speed.

- They emphasized their finished work quality is “bar none,” and that departments will pay more to avoid bad installs and long rework cycles.

- Big operational selling points:

  - Departments rotate vehicles ~2–4 years (often ~2 years)

  - Builds can be $25k–$60k per vehicle

  - They can complete a full unit in ~3 days to 1 week once parts are in

  - They can even pre-order parts (TBD PO) so when the vehicle arrives, it’s ready to build

Vendor-agnostic stance is important.

- They explained agencies frequently switch between lighting vendors over time.

- Conclusion: the site should not “look like a Phoenix-only shop,” etc.

- Plan: display many vendor logos (potentially as a carousel) to signal versatility.

### 3) Content and authenticity rules

No fake/obviously AI-generated content (strong requirement).

- Their buyers (chiefs/deputies/fleet managers) will “call it out” fast because they’ve been burned by vendors before.

- Use only:

  - Real installs, real departments, real vehicles

  - Existing photos/videos from their library and new shoots

Content sources discussed:

- Media already in a Google Drive folder; needs more uploads (Mike to add)

- Additional photos/videos from Mike’s photographer (brother-in-law)

- Potential new content from a current build (e.g., F350 build) using a GoPro

### 4) Website structure agreed (12-month ideal, starting now)

They aligned on a 5-page site (full build target):

- Home

- Law Enforcement

- Amber Market

- About Us

- Contact / Request a Quote (form)

For Friday, minimum viable is a landing page that:

- Establishes credibility (who you are, what you do)

- Shows real work (photos/video)

- Has a clear “Request a Quote” path so leads don’t dead-end

### 5) Lead capture + conversion plan

They want the site to do more than “look nice”:

- Request-a-Quote form should collect enough info to qualify and prioritize leads:

  - Department/company name

  - Role/rank (chief vs deputy vs fleet manager)

  - Vehicle details (year/make/model)

  - Fleet size / quantity needed (1 vs 20)

- Goal: filter time-wasters and prioritize serious opportunities.

They also discussed adding an AI chat / website bot to:

- Respond instantly (expectations discussed: customers want fast responses)

- Ask qualifying questions automatically

- Reduce spam / low-quality inquiries

- Optionally book meetings on calendar later (capability discussed; may be phased)

### 6) Branding direction

Brand feel: modern + cutting-edge, with a “tactical / Red Bull-ish” edge (rebellious, energetic, confident).

- Their established palette for the parent brand: black / red / yellow.

- Font questions: Fleet Solutions font may live in their Canva assets (purchased font). They’ll confirm.

They brainstormed taglines/angles (not finalized), including officer safety themes—while noting they may not put anything too intense directly on the site.

### 7) Critical technical blockers & launch dependencies

- Need redirects:

  - Old Killshot site → new site

  - Existing page on Flasher Equipment Co. site → new site

- DNS/domain transfer timing:

  - They won’t have transfer access until Thursday (60-day window ends)

  - Brandy will provide access/transfer when available

- Tracking/marketing plumbing to add (if available):

  - Google Tag Manager access

  - Facebook pixel/meta tags (they referenced “Facebook metatags”)

  - Any future ads tracking setup

### 8) Print collateral (rack card) for Friday

They want a rack card (1/3-page style).

- Proposed layout: one side Law Enforcement, one side Amber

- Include a QR code to the new site + contact info

- Josh can design it, but needs logos + basic content quickly

### 9) Legal/content items

- They need Privacy Policy + Terms of Service provided for the site.

- Warranty disclaimer: they debated putting it on the site and leaned against it (better on quotes/invoices or “upon request,” not upfront on the website).

## Decisions made (clear “yes/no” outcomes)

- No AI-generated “fake” photos that could be called out; use real content only.

- Yes vendor-agnostic positioning; show multiple vendor logos (carousel/rotator).

- Yes: minimum viable site live by Friday with a clear quote/request path.

- Yes: target full site as 5 pages (home, law enforcement, amber, about, contact).

- Yes: create a rack card with QR code (goal: by Friday).

- Likely no: warranty disclaimer prominently on the website (handle in quotes/invoices).

## Action items (who does what next)

- Provide assets + access

- Brandy: send NDA + logos (fleet + equipment) to Josh.

- Brandy/Chris: provide domain/DNS transfer access when available (Thursday).

- Mike: upload more photos/videos to the shared drive; push photographer for backlog content.

- Confirm the Fleet Solutions font from Canva assets (Brandy to check with Katie).

- Website build

- Josh: build Friday landing page that can capture leads (form + routing to correct email).

- Josh: draft 5-page structure for next phase.

- Josh: implement basic SEO-friendly structure and embed social if helpful (they referenced pulling content from their TikTok).

- Lead capture plumbing

- Chris: confirm where “Request a Quote” submissions should go (exact email / routing).

- Josh: add qualifying fields to form (role/rank, dept/company, vehicle details, quantity/fleet size).

- Rack card

- Josh: design rack card (LE side + Amber side), add QR code once URL is live.

- Brandy/Chris: provide contact details + any required disclaimers.

- Policies

- Chris/Brandy: provide Privacy Policy + Terms of Service language for the site.

## What success looks like by Friday

- A clean, credible landing experience for Flasher Fleet Solutions

- Real photos/video that prove authenticity and quality

- A working Request a Quote mechanism that routes to the right inbox

- Redirect plan in motion (as soon as DNS transfer is possible)

- Rack card ready with QR code

If you want, I can also turn this into a one-page internal recap you can paste into your project tracker (same content, just formatted as “Decisions / Risks / Next Steps”).